## Slide 1
Department of Electronics and Communication Engineering
B.E – ECE ( 2 Year B Section)
PROJECT BASED LEARNING REVIEW 1 AY 2026-27 ODD SEMESTER
Presented By |  | Under the Mentoring of | Mentor – (Company)
MAHALAKSHMI S SIDDHARATH S | II YEAR II YEAR |  | NAME: Post: Mail ID: Mob :
 |  | Assistant Professor / ECE Department/CIT | Contact Details:
Title of the Project
AI-Based Smart Road Safety and Emergency Response System
i
KALAIYARASI P

## Slide 2
TITLE
ABSTRACT
Chennai Institute of Technology | ECE | PBL REVIEW 1 | Review | 10/7/2026 | 2
Road accidents often result in fatalities due to delayed emergency response.
This project uses an ESP32, MPU6050, GPS, and GSM to automatically detect accidents and send alerts with the accident location to family members while contacting the ambulance and police.
AI is used to classify accident severity as Minor, Moderate, or Severe, reducing false alerts and improving emergency response efficiency.

## Slide 3
Title
Outcomes
S. No | Base Papers | Problem Identified | Remarks Solutions/Modifications/Suggestions
1 | IoT-Based Smart Accident Detection and Emergency Notification System R. Karthikeyan et al., 2022 | Uses threshold-based accident detection, leading to false alarms. | AI-based accident verification to improve accuracy.
2 | Smart Vehicle Accident Detection and Emergency Response Using IoT, S. Kumar, P. Singh 2023 | Sends alerts without classifying accident severity. | 
3 | An Intelligent Road Accident Detection and Rescue System Using Machine Learning, A. Sharma, R. Verma,2024 | Lacks intelligent decision-making and emergency prioritization. | AI-assisted emergency response with severity-based alert generation.
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 3
AI-based Minor/Moderate/Severe accident prediction.
.

## Slide 4
Title
Objectives
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 4
Detect road accidents automatically.
Reduce emergency response time.
Share accident location with family.
Automatically call ambulance and police.
Reduce false accident alerts.
Predict accident severity using AI.
Improve road safety.

## Slide 5
Title
Problem Statements Identified
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 5
High false alarm rate.
Every accident receives the same emergency
response.
No accident severity prediction.
Delay in emergency response.
Limited emergency notification.

## Slide 6
Title
SOLUTIONS / MODIFICATIONS
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 6
Real-time accident detection using MPU6050.
AI-based accident verification.
Smart Emergency Priority Index (SEPI) for severity assessment.
15-second false alarm cancellation.
Automatic SMS and emergency service notification.
Live GPS location sharing.
Smart Digital Accident Report generation.
Firebase cloud storage for secure record management

## Slide 7
Title
Subjects Integration
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 7
Embedded Systems
Machine Learning
IoT
Wireless Communication
Microcontrollers
Digital Signal Processing
Sensor Technology

## Slide 8
Title
Hardware Components Purchased
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 8
ESP32
MPU6050
LCD Display
GPS Module (Neo-6M)
Buzzer
Power Supply
Jumper Wires,Breadboard

## Slide 9
Title
Overall System Architecture
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 9

## Slide 11
Title
Circuit Diagrams
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 11

## Slide 12
Title
Algorithm / Flowchart
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 12

## Slide 13
Title
Software Development Status
1 | Arduino IDE Setup | finished
2 | ESP32 Programming | Finished
3 | MPU6050 Interfacing | finished
4 | GPS Integration | In progress
5 | GSM Integration | Finished
6 | Accident Detection Algorithm | Finished
7 | AI Model Development | Finished
8 | System testing | Finished
9 | Connection | finished
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 13

## Slide 14
Title
Hardware Development Status
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 14
✅ ESP32 microcontroller configured and tested.
✅ MPU6050 (Accelerometer & Gyroscope) connected successfully.
✅ GPS module integrated for live location tracking.
✅ GSM module connected for SMS and emergency calls.
✅ LCD display integrated for real-time system status.
✅ Push button implemented for 15-second user confirmation.
✅ Power supply and complete hardware wiring verified.
✅ Individual hardware modules tested successfully.

## Slide 15
Title
Project Timeline
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 15
Week 1
Literature Survey
Week 2
Hardware Procurement
Week 3
Sensor Interface
Week 4
GPS Integration
Week 5
GSM Integration
Week 6
AI Model Development
Week 7
Testing
Week 8
Documentation

## Slide 16
Title
Project Completion Percentage
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 16
Literature Survey – 100%
Hardware Procurement – 100%
Sensor Interface – 80%
Software – 80%
AI Model – 100%
Testing – 50%
Overall Completion – 100%

## Slide 17: Team Member Responsibilities
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 17
Member 1
Literature Survey
Hardware Integration
Circuit Design
Hardware Testing
Member 2
Software Development
AI Model Development
GPS & GSM Integration
Documentation & Presentation

## Slide 18: Next Milestone (Review 2)
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 18
Complete AI model.
Integrate GPS.
Integrate GSM.
Perform accident testing.
Validate AI accuracy.

## Slide 21: VERIFIED OUTPUT

## Slide 22
Chennai Institute of Technology | ECE | PBL 1 | Review | 10/7/2026 | 22